ProMove Innovation Cloud

MERN Stack — Full Development Blueprint

Production-Grade Architecture · 6-Phase Execution Plan · 10,000+ User Scale

| IDE Antigravity | AI Assist Claude + Codex | Cache Upstash Redis | Scale 10k+ Users |
| --- | --- | --- | --- |

Holding Muntaz Energy Private Limited  ·  2026  ·  Confidential — Internal Use Only

# 1. Executive Summary

The ProMove Innovation Cloud (PIC) is a role-gated, performance-driven digital ecosystem connecting Student Innovators with Mentors, Investors, Recruiters, Schools, and Colleges under a single controlled platform. This document defines the complete MERN stack architecture, directory structure, phased development plan, and production deployment strategy for 10,000+ concurrent users.

Two core proprietary engines power the entire system:

- Innovation Score Framework — A 0–200 dynamic scoring engine that ranks users by real-world output (patents, MVPs, skills, problem-solving). Controls ecosystem visibility and drives meritocratic discovery by Investors and Recruiters.

- Penny Investment Framework — A low-entry (₹20,000 minimum) investment pipeline connecting Investors directly to Student Innovators through a structured 4-stage Deal Flow tracker.

Key architectural decisions:

- Two fully independent apps: ProMove/client (React + TypeScript + Vite) and ProMove/server (Node.js + Express + TypeScript). No shared directory — each maintains its own types.

- Upstash Redis for session management, rate limiting, pub/sub real-time events, leaderboards, and hot-path caching — HTTP SDK prevents connection pool exhaustion at scale.

- Role-Based Access Control (RBAC) enforced at API middleware layer — never frontend-only.

- Socket.IO for real-time dashboards, team chat, and live Innovation Score updates.

- MongoDB Atlas with compound indexes and aggregation pipelines for 10k+ user queries.

- Development in Antigravity IDE, AI-assisted by Claude (architecture/review) + Codex (completions/boilerplate).

# 2. Project Directory Structure

Two fully independent applications in one Git repository. Client and server run simultaneously on separate ports, communicate via REST + Socket.IO, and each owns its own TypeScript type definitions. There is no shared package between them.

## 2.1 Root Layout

ProMove/

├── client/                 # React 18 + Vite + TypeScript  (port 5173 dev / 80 prod)

├── server/                 # Node.js + Express + TypeScript  (port 5000)

├── .github/

│   └── workflows/

│       ├── client-ci.yml   # Lint → Test → Build → Deploy client

│       └── server-ci.yml   # Lint → Test → Build → Deploy server

├── docker-compose.yml      # Orchestrates both apps locally

├── .env.example

└── README.md

## 2.2 Client — ProMove/client/

React 18, Vite 5, Tailwind CSS, TanStack Query, Zustand, Socket.IO client. The client defines all its own TypeScript interfaces — no imports from server.

client/

├── public/

│   └── logo.svg

├── src/

│   ├── api/

│   │   ├── axiosInstance.ts          # Base URL, JWT interceptor, refresh logic

│   │   ├── auth.api.ts

│   │   ├── score.api.ts

│   │   ├── problemBank.api.ts

│   │   ├── workspace.api.ts

│   │   ├── patent.api.ts

│   │   ├── startup.api.ts

│   │   ├── investor.api.ts

│   │   ├── recruiter.api.ts

│   │   ├── school.api.ts

│   │   ├── college.api.ts

│   │   ├── mentor.api.ts

│   │   ├── marketplace.api.ts

│   │   ├── chat.api.ts

│   │   ├── notification.api.ts

│   │   └── admin.api.ts

│   ├── components/

│   │   ├── ui/                       # Design system atoms

│   │   │   ├── Button.tsx

│   │   │   ├── Badge.tsx

│   │   │   ├── Card.tsx

│   │   │   ├── Modal.tsx

│   │   │   ├── Input.tsx

│   │   │   ├── Select.tsx

│   │   │   ├── Spinner.tsx

│   │   │   ├── ProgressBar.tsx

│   │   │   └── CircularProgress.tsx

│   │   ├── layouts/

│   │   │   ├── RoleLayout.tsx        # Wraps dashboards, enforces role

│   │   │   ├── AuthLayout.tsx

│   │   │   └── DashboardLayout.tsx   # Sidebar + topbar shell

│   │   └── shared/

│   │       ├── Sidebar.tsx           # Role-aware nav links

│   │       ├── Topbar.tsx

│   │       ├── InnovationScoreBadge.tsx

│   │       ├── NotificationBell.tsx

│   │       └── RoleProtectedRoute.tsx

│   ├── features/                     # Feature-slice per role

│   │   ├── auth/

│   │   │   ├── LoginPage.tsx

│   │   │   ├── SignupPage.tsx

│   │   │   ├── RoleSelector.tsx      # 7-role selection grid

│   │   │   └── useAuth.ts

│   │   ├── student/

│   │   │   ├── Dashboard.tsx

│   │   │   ├── ProblemBank.tsx

│   │   │   ├── Workspace.tsx

│   │   │   ├── WorkspaceDetail.tsx

│   │   │   ├── TaskManager.tsx

│   │   │   ├── TeamChat.tsx

│   │   │   ├── UploadProgress.tsx

│   │   │   ├── PatentSupport.tsx

│   │   │   ├── StartupLaunchEngine.tsx

│   │   │   ├── LeadershipProfile.tsx

│   │   │   ├── Marketplace.tsx

│   │   │   └── InnovationJourneyTracker.tsx

│   │   ├── school/

│   │   │   ├── Dashboard.tsx

│   │   │   ├── StudentLeaderboard.tsx

│   │   │   ├── InvestorDirectory.tsx

│   │   │   └── ComplianceReport.tsx

│   │   ├── college/

│   │   │   ├── Dashboard.tsx

│   │   │   ├── StudentLeaderboard.tsx

│   │   │   ├── PlacementTracker.tsx

│   │   │   ├── InvestorDirectory.tsx

│   │   │   └── ComplianceReport.tsx

│   │   ├── mentor/

│   │   │   ├── Dashboard.tsx

│   │   │   ├── StudentFeed.tsx

│   │   │   └── SessionManager.tsx

│   │   ├── investor/

│   │   │   ├── Dashboard.tsx

│   │   │   ├── StartupMarketplace.tsx

│   │   │   ├── DealFlow.tsx

│   │   │   ├── DealDetail.tsx

│   │   │   ├── Institutions.tsx

│   │   │   └── Portfolio.tsx

│   │   ├── recruiter/

│   │   │   ├── Dashboard.tsx

│   │   │   ├── TalentSearch.tsx

│   │   │   ├── CollegeConnect.tsx

│   │   │   ├── ActiveDrives.tsx

│   │   │   └── OnboardingTracker.tsx

│   │   └── admin/

│   │       ├── Dashboard.tsx

│   │       ├── UserManagement.tsx

│   │       ├── PatentApprovals.tsx

│   │       ├── AwardApprovals.tsx

│   │       └── Analytics.tsx

│   ├── hooks/

│   │   ├── useSocket.ts              # Socket.IO connection + room join

│   │   ├── useInnovationScore.ts     # TanStack Query + socket sync

│   │   ├── useNotifications.ts

│   │   └── useConnectionGuard.ts    # Client-side role connection check

│   ├── lib/

│   │   ├── socket.ts                # Socket.IO client singleton

│   │   └── queryClient.ts           # TanStack Query config

│   ├── store/

│   │   ├── authStore.ts             # Zustand: user, role, tokens

│   │   └── uiStore.ts               # Zustand: sidebar, modals

│   ├── types/                       # Client-owned TypeScript interfaces

│   │   ├── auth.types.ts

│   │   ├── user.types.ts

│   │   ├── score.types.ts

│   │   ├── workspace.types.ts

│   │   ├── investor.types.ts

│   │   ├── recruiter.types.ts

│   │   └── roles.types.ts           # UserRole enum (client copy)

│   ├── utils/

│   │   ├── formatScore.ts

│   │   ├── roleRedirect.ts

│   │   └── downloadPdf.ts

│   ├── pages/                       # Route-level wrappers

│   │   └── index.tsx                # React Router v6 routes

│   └── main.tsx

├── index.html

├── vite.config.ts

├── tailwind.config.ts

├── tsconfig.json

└── package.json

## 2.3 Server — ProMove/server/

Node.js 20 LTS, Express 5, Mongoose 8, Upstash Redis, Socket.IO, BullMQ. The server defines all its own TypeScript interfaces — fully independent of client types.

server/

├── src/

│   ├── config/

│   │   ├── db.ts                    # MongoDB Atlas connection + retry logic

│   │   ├── redis.ts                 # Upstash @upstash/redis HTTP SDK instance

│   │   ├── socket.ts                # Socket.IO server + namespace setup

│   │   ├── bullmq.ts                # BullMQ queue init (uses Upstash Redis)

│   │   └── env.ts                   # Zod env schema validation at startup

│   ├── middleware/

│   │   ├── authenticate.ts          # Verify JWT, attach req.user

│   │   ├── authorize.ts             # Role guard: authorize('student','admin'...)

│   │   ├── connectionGuard.ts       # Enforce allowed-role connection pairs

│   │   ├── rateLimiter.ts           # @upstash/ratelimit sliding window

│   │   ├── uploadGuard.ts           # MIME-type enforcement (PDF/image only)

│   │   └── errorHandler.ts          # Centralised error + Zod error formatting

│   ├── modules/                     # One folder per domain module

│   │   ├── auth/

│   │   │   ├── auth.routes.ts

│   │   │   ├── auth.controller.ts

│   │   │   ├── auth.service.ts

│   │   │   └── auth.schema.ts       # Zod request schemas

│   │   ├── user/

│   │   │   ├── user.routes.ts

│   │   │   ├── user.controller.ts

│   │   │   ├── user.service.ts

│   │   │   ├── user.model.ts        # Mongoose schema

│   │   │   └── user.types.ts        # Server-side IUser interface

│   │   ├── innovationScore/

│   │   │   ├── score.routes.ts

│   │   │   ├── score.controller.ts

│   │   │   └── score.model.ts

│   │   ├── problemBank/

│   │   │   ├── problem.routes.ts

│   │   │   ├── problem.controller.ts

│   │   │   ├── problem.service.ts

│   │   │   ├── problem.model.ts

│   │   │   └── problem.types.ts

│   │   ├── workspace/

│   │   │   ├── workspace.routes.ts

│   │   │   ├── workspace.controller.ts

│   │   │   ├── workspace.service.ts

│   │   │   ├── workspace.model.ts

│   │   │   └── workspace.types.ts

│   │   ├── patent/

│   │   │   ├── patent.routes.ts

│   │   │   ├── patent.controller.ts

│   │   │   ├── patent.service.ts

│   │   │   ├── patent.model.ts

│   │   │   └── patent.types.ts

│   │   ├── startup/

│   │   │   ├── startup.routes.ts

│   │   │   ├── startup.controller.ts

│   │   │   ├── startup.service.ts

│   │   │   ├── startup.model.ts

│   │   │   └── startup.types.ts

│   │   ├── investor/

│   │   │   ├── investor.routes.ts

│   │   │   ├── investor.controller.ts

│   │   │   ├── investor.service.ts

│   │   │   └── investor.types.ts

│   │   ├── deal/

│   │   │   ├── deal.routes.ts

│   │   │   ├── deal.controller.ts

│   │   │   ├── deal.service.ts

│   │   │   ├── deal.model.ts

│   │   │   └── deal.types.ts

│   │   ├── recruiter/

│   │   │   ├── recruiter.routes.ts

│   │   │   ├── recruiter.controller.ts

│   │   │   ├── recruiter.service.ts

│   │   │   └── recruiter.types.ts

│   │   ├── school/

│   │   │   ├── school.routes.ts

│   │   │   ├── school.controller.ts

│   │   │   ├── school.service.ts

│   │   │   └── school.types.ts

│   │   ├── college/

│   │   │   ├── college.routes.ts

│   │   │   ├── college.controller.ts

│   │   │   ├── college.service.ts

│   │   │   └── college.types.ts

│   │   ├── mentor/

│   │   │   ├── mentor.routes.ts

│   │   │   ├── mentor.controller.ts

│   │   │   ├── mentor.service.ts

│   │   │   └── mentor.types.ts

│   │   ├── marketplace/

│   │   │   ├── marketplace.routes.ts

│   │   │   ├── marketplace.controller.ts

│   │   │   └── marketplace.service.ts

│   │   ├── chat/

│   │   │   ├── chat.routes.ts

│   │   │   ├── chat.controller.ts

│   │   │   ├── chat.model.ts

│   │   │   └── chat.types.ts

│   │   ├── notification/

│   │   │   ├── notification.routes.ts

│   │   │   ├── notification.controller.ts

│   │   │   ├── notification.model.ts

│   │   │   └── notification.service.ts

│   │   └── admin/

│   │       ├── admin.routes.ts

│   │       ├── admin.controller.ts

│   │       └── admin.service.ts

│   ├── services/                    # Cross-module business logic

│   │   ├── scoreEngine.ts           # SOLE writer of innovationScore field

│   │   ├── visibilityEngine.ts      # Who can see whose profile

│   │   ├── connectionMap.ts         # ALLOWED_CONNECTIONS constant (server copy)

│   │   ├── complianceReport.ts      # PDFKit server-side PDF generator

│   │   └── emailService.ts          # Nodemailer + SES transactional email

│   ├── jobs/                        # BullMQ background workers

│   │   ├── scoreRecalcWorker.ts     # Triggered by Upload Progress, claims, completions

│   │   ├── notificationWorker.ts    # Fan-out notifications on events

│   │   └── reportWorker.ts          # Async compliance report generation

│   ├── sockets/                     # Socket.IO namespaced event handlers

│   │   ├── scoreSocket.ts           # /score namespace — live score push

│   │   ├── chatSocket.ts            # /chat namespace — workspace team chat

│   │   └── notificationSocket.ts    # /notifications namespace

│   ├── types/                       # Server-owned TypeScript interfaces

│   │   ├── express.d.ts             # Augment req.user type

│   │   ├── roles.types.ts           # UserRole enum (server copy)

│   │   ├── score.types.ts

│   │   ├── workspace.types.ts

│   │   └── api.types.ts             # Response envelope types

│   ├── utils/

│   │   ├── asyncHandler.ts          # try/catch wrapper for controllers

│   │   ├── ApiError.ts              # Custom error class

│   │   ├── ApiResponse.ts           # Standard success response builder

│   │   └── logger.ts                # Winston structured JSON logger

│   ├── app.ts                       # Express app factory (no listen())

│   └── server.ts                    # HTTP + Socket.IO server, DB connect, listen()

├── tests/

│   ├── unit/

│   │   ├── scoreEngine.test.ts

│   │   └── connectionMap.test.ts

│   └── integration/

│       ├── auth.test.ts

│       ├── workspace.test.ts

│       └── investor.test.ts

├── Dockerfile

├── .env

├── tsconfig.json

└── package.json

## 2.4 Why No Shared Directory

Independent Type Strategy - Client types live in client/src/types/ — shaped around API responses and UI state - Server types live in server/src/types/ — shaped around Mongoose documents and business logic - Both apps run simultaneously on separate ports with no build-time coupling - The UserRole enum is duplicated intentionally in both — changing one does not break the other - This eliminates shared package version conflicts, circular build dependencies, and monorepo tooling overhead - Type consistency across the wire is enforced by Zod schemas on the server validating all inputs, and TanStack Query typed responses on the client

# 3. Complete Technology Stack

## 3.1 Frontend — ProMove/client/

| Layer | Technology | Purpose |
| --- | --- | --- |
| Framework | React 18 + TypeScript (strict) | Component UI, full type safety |
| Build Tool | Vite 5 | HMR, code splitting, tree shaking, fast builds |
| Styling | Tailwind CSS 3 + shadcn/ui | Utility-first, consistent design tokens |
| State — Global | Zustand | Auth user, role, tokens — persisted to localStorage |
| State — Server | TanStack Query v5 | API caching, background refetch, optimistic updates |
| Routing | React Router v6 | Role-aware nested routes, protected route guards |
| Real-time | Socket.IO Client 4 | Live score updates, team chat, notifications |
| Forms | React Hook Form + Zod | Performant, validated forms matching server schemas |
| Charts | Recharts | Innovation Score history, portfolio progress bars |
| HTTP Client | Axios | JWT interceptor, silent refresh token rotation |
| PDF Download | jsPDF + html2canvas | Client-side compliance report download trigger |
| Icons | Lucide React | Consistent icon set across all dashboards |

## 3.2 Backend — ProMove/server/

| Layer | Technology | Purpose |
| --- | --- | --- |
| Runtime | Node.js 20 LTS + TypeScript | Type-safe server, ES modules, long-term support |
| Framework | Express 5 | HTTP routing, middleware pipeline, async error handling |
| Database | MongoDB Atlas M10+ | Primary data store, replica set, autoscale enabled |
| ODM | Mongoose 8 | Schema validation, virtuals, compound indexes |
| Cache / Sessions | Upstash Redis (@upstash/redis) | HTTP SDK — no connection pool, scales to 10k+ trivially |
| Job Queue | BullMQ (Upstash Redis backend) | Score recalc, notifications, PDF gen — async workers |
| Rate Limiting | @upstash/ratelimit | Sliding window per IP on auth + sensitive endpoints |
| Auth | JWT RS256 + bcrypt | Stateless access tokens (15m) + refresh rotation (30d) |
| Real-time | Socket.IO 4 + Redis adapter | Namespaced rooms per role and per project workspace |
| File Upload | Multer + Cloudinary SDK | PDF & image only, server MIME validation, CDN delivery |
| PDF Generation | PDFKit | Server-side compliance reports for Schools and Colleges |
| Email | Nodemailer + AWS SES | Team invites, patent notifications, deal alerts |
| Validation | Zod | All request body / query / param validation with typed errors |
| Logging | Winston + Morgan | Structured JSON logs, request tracing with correlation IDs |
| Testing | Jest + Supertest | Unit tests for scoreEngine, integration tests for all routes |
| Process Manager | PM2 (production) | Cluster mode, auto-restart, log rotation |

## 3.3 Infrastructure & DevOps

| Component | Tool / Service | Notes |
| --- | --- | --- |
| IDE | Antigravity | Primary development environment for both client and server |
| AI Assistance | Claude (Sonnet) + GitHub Codex | Claude for architecture/review; Codex for completions/boilerplate |
| Containerization | Docker + Docker Compose | Local dev: spins up both apps + MongoDB mock simultaneously |
| Client Deploy | Vercel | Auto-deploy on push to main, edge CDN, env vars per branch |
| Server Deploy | Railway / AWS ECS Fargate | Dockerised Node server, autoscale on CPU/memory |
| Database | MongoDB Atlas M10+ | Replica set, continuous backup, Atlas Search for Problem Bank |
| Redis | Upstash Redis (Serverless) | HTTP REST API — no persistent connections, pay-per-request |
| File Storage | Cloudinary | PDF & image uploads, transformations, signed URLs |
| CI/CD | GitHub Actions | Separate pipelines for client and server: lint → test → deploy |
| Error Tracking | Sentry | userId + role context on every server error |
| Monitoring | Better Uptime + DataDog | Uptime checks, API latency, MongoDB slow queries |
| API Docs | Swagger UI (zod-to-openapi) | Auto-generated from Zod schemas, hosted at /api/docs |

# 4. AI-Assisted Development with Antigravity + Claude + Codex

Antigravity is the primary IDE. Claude handles architecture decisions, complex business logic, and code review. Codex (GitHub Copilot / OpenAI Codex) handles inline completions, boilerplate generation, and repetitive patterns. This three-tool workflow is designed to maximise velocity without sacrificing code quality.

## 4.1 Tool Role Division

| Tool | Primary Role | Best Used For in PIC |
| --- | --- | --- |
| Antigravity IDE | Development environment | File editing, terminal, Git, running both apps simultaneously on split ports |
| Claude (Sonnet) | Architect + Reviewer | scoreEngine logic, connectionGuard design, MongoDB aggregation pipelines, security review, test strategy |
| GitHub Codex | Inline autocomplete | CRUD route boilerplate, Mongoose model fields, Zod schema definitions, test case generation |
| Claude Code CLI | Agentic scaffold | Generate entire module scaffolds (routes+controller+service+model+types), refactor runs |

## 4.2 Recommended MCP Servers

Model Context Protocol (MCP) servers give Claude real-time access to live systems during development. These are the most valuable MCPs for this specific project:

| MCP Server | Install | Value for ProMove |
| --- | --- | --- |
| @modelcontextprotocol/server-filesystem | npm | Claude reads/writes the entire client/ and server/ tree — essential for multi-file refactors and module generation |
| @upstash/mcp-server-redis | npm (Upstash official) | Claude inspects live Redis keys, TTLs, sorted set leaderboards, and rate limit counters during debugging |
| @modelcontextprotocol/server-mongodb | npm | Claude queries MongoDB collections, checks index usage, optimises aggregation pipelines without leaving chat |
| @modelcontextprotocol/server-github | npm | Claude creates branches, commits, PRs, and reviews diffs — keeps architecture decisions traceable in Git history |
| Figma MCP (already connected) | Connected | Pull Figma dashboard designs directly — Claude generates pixel-matched React components from live design files |
| @modelcontextprotocol/server-puppeteer | npm | Claude browser-tests role-specific UI flows (login as Investor → Express Interest flow) automatically |

## 4.3 Antigravity Project Setup

Configure Antigravity to run both apps simultaneously with these workspace settings:

# Antigravity workspace config (antigravity.workspace.json)

{

"name": "ProMove Innovation Cloud",

"apps": [

{

"name": "client",

"root": "./client",

"dev": "npm run dev",

"port": 5173,

"env": ".env.local"

},

{

"name": "server",

"root": "./server",

"dev": "npm run dev",

"port": 5000,

"env": ".env"

}

],

"ai": {

"provider": "claude",

"model": "claude-sonnet-4-6",

"codex": true

}

}

## 4.4 Project Rules File (AI Guardrails)

Place this at ProMove/.rules (or equivalent Antigravity AI rules file) to enforce consistency across all AI-generated code:

# ProMove Innovation Cloud — AI Rules

## Architecture

- Client and server are fully independent. NEVER suggest importing from one into the other.

- Each app owns its own TypeScript types in its own types/ directory.

- No shared directory. No shared package.json between client and server.

## Server Rules

- All routes MUST have: authenticate middleware, then authorize middleware.

- Connection-sensitive routes MUST additionally have: connectionGuard middleware.

- Use Zod for ALL request validation. Never use express-validator or manual checks.

- Use @upstash/redis HTTP SDK. NEVER use ioredis or redis npm package directly.

- All async controller functions MUST be wrapped in asyncHandler().

- scoreEngine.ts is the ONLY module that may write innovationScore to the database.

- Score changes MUST emit a socket event via scoreSocket after DB write.

- No manual score overrides via admin panel — only event-triggered deltas through scoreEngine.

## Client Rules

- ALL API calls go through TanStack Query (useQuery/useMutation). No bare useEffect for data.

- All forms use React Hook Form with Zod resolver.

- Socket.IO events update TanStack Query cache via queryClient.setQueryData().

- Role-protected routes use RoleProtectedRoute component — never ad-hoc conditional renders.

## Business Logic (Non-Negotiable)

- Recruiter-School connection is PERMANENTLY BLOCKED. Never allow, even with admin override.

- Minimum investor deal amount: Rs 20000. Enforced server-side in Zod schema (min: 20000).

- Message/Contact button hidden to students unless a Relevance Bridge is active.

- Idea Studio module: NO UI, NO backend route, NO database reference. It is removed.

# 5. Core System Architecture

## 5.1 RBAC Connection Matrix

The connectionMap.ts service on the server defines ALLOWED_CONNECTIONS. The connectionGuard middleware checks this on every endpoint that retrieves another user's data. The frontend hides irrelevant UI elements, but the backend independently rejects every unauthorized API call — the two layers work together but are not dependent on each other.

| Role | Allowed Connections | Hard Blocked |
| --- | --- | --- |
| Student Innovator | Mentor, Investor, Recruiter | Other Students, Schools, Colleges |
| School | Mentor, Investor, Students (own institution) | Recruiter — permanently blocked |
| College | Mentor, Investor, Recruiter, Students (own) | No additional restrictions |
| Mentor | Student Innovators only | Investors, Recruiters, Schools, Colleges |
| Investor | Student Innovators, Schools, Colleges | Recruiters, Other Investors |
| Recruiter | Student Innovators, Colleges | Schools — permanently blocked |
| Admin | All roles | None |

## 5.2 Innovation Score Engine — scoreEngine.ts

This is the most critical service in the entire system. Every score delta flows through this single file. No other module, controller, or admin action may write the innovationScore field directly.

| Trigger Activity | Delta | Who Triggers |
| --- | --- | --- |
| Problem claimed from Problem Bank | +5 pts | Student action → POST /problems/:id/claim |
| Skill course completed | +8 pts | Student action → POST /skills/:id/complete |
| Upload Progress submitted (workspace) | +3 pts | Student action → POST /workspace/:id/progress |
| Patent questionnaire submitted | +15 pts | Student action → POST /patents/submit |
| Patent approved by admin | +25 pts | Admin only → PATCH /admin/patents/:id/approve |
| MVP / Prototype milestone verified | +20 pts | Admin only → PATCH /admin/milestones/:id/verify |
| Market-ready product verified | +30 pts | Admin only — highest single delta |
| Startup launched to Investors/Mentors | +10 pts | Student action → POST /startup/launch |
| Award submitted (pending) | +0 pts | Student uploads — awaits admin approval |
| Award approved by admin | +15 pts | Admin only → PATCH /admin/awards/:id/approve |

## 5.3 Upstash Redis — Key Architecture

Upstash Redis is chosen for its HTTP/REST API (no persistent TCP connections). At 10,000+ concurrent users, traditional Redis with connection pooling hits exhaustion limits. Upstash's serverless model handles each request independently with no pool configuration required.

| Redis Key Pattern | Type | TTL | Purpose |
| --- | --- | --- | --- |
| session:{userId} | Hash | 7 days | Role, last active, access expiry |
| refresh:{tokenId} | String | 30 days | Refresh token rotation store |
| rate:{ip}:{route} | Counter | 1 minute | Per-IP sliding window rate limiting |
| score:{userId} | String | 5 min | Cached Innovation Score — invalidated on mutation |
| lb:{institutionId} | Sorted Set | 10 min | Institution student leaderboard by score |
| lb:global | Sorted Set | 15 min | Global innovator ranking for Marketplace |
| presence:online | Set | 30 sec heartbeat | Active Socket.IO users for online indicators |
| deal:{dealId} | Hash | No expiry | Current stage of investor 4-stage deal pipeline |
| notif:{userId} | List | 48 hours | Unread notification queue (LPUSH / LRANGE) |
| pub:score | Pub/Sub | N/A | Broadcasts score updates → Socket rooms pick up |

# 6. MongoDB Data Models & Critical Indexes

## 6.1 User Model (user.model.ts)

interface IUser {

_id: ObjectId;

email: string;              // index: unique

passwordHash: string;

role: UserRole;             // 'student'|'school'|'college'|'mentor'|'investor'|'recruiter'|'admin'

displayName: string;

avatar?: string;            // Cloudinary URL

profileComplete: boolean;

// Innovation Score — student-only, written ONLY by scoreEngine.ts

innovationScore: number;    // 0–200, default: 0

scoreBreakdown: {

problemsClaimed: number;

skillsCompleted: number;

progressUploads: number;

patentsSubmitted: number;

patentsApproved: number;

mvpsVerified: number;

marketReadyVerified: number;

startupsLaunched: number;

awardsApproved: number;

};

// Access control (Year 1 gating)

accessGrantedBy: 'startup_school'|'instant_internship'|'skill_dev'|'iii'|'admin';

accessExpiresAt: Date;      // 1 year from grant

isActive: boolean;

// Institutional link

institutionId?: ObjectId;   // school or college ObjectId

createdAt: Date;

updatedAt: Date;

}

// Indexes:

// { email: 1 }                         unique — login lookup

// { role: 1, innovationScore: -1 }      compound — leaderboard + marketplace

// { institutionId: 1 }                  — school/college student listing

// { role: 1, isActive: 1 }              — active user capacity check

## 6.2 Project / Workspace Model (workspace.model.ts)

interface IWorkspace {

_id: ObjectId;

ownerId: ObjectId;          // index

teamMemberIds: ObjectId[];  // index

claimedProblemId?: ObjectId;

title: string;

category: string;

stage: 'Ideation'|'Problem'|'Build'|'Patent'|'Launch';

progressPercent: number;   // 0–100, auto-calculated from milestones

milestones: Array<{

name: 'Research'|'Design'|'Development'|'Testing'|'Delivery';

completedAt?: Date;

completedBy?: ObjectId;

}>;

tasks: Array<{

_id: ObjectId; title: string;

priority: 'High'|'Medium'|'Low';

assignedTo?: ObjectId; dueDate?: Date; done: boolean;

}>;

uploads: Array<{

fileUrl: string; fileType: 'pdf'|'image';

uploadedBy: ObjectId; uploadedAt: Date; note?: string;

}>;

// No chatMessages embedded — stored in separate Chat collection for performance

createdAt: Date; updatedAt: Date;

}

// Indexes: { ownerId: 1 }, { teamMemberIds: 1 }

## 6.3 All Models — Quick Reference

| Model | Key Fields | Critical Indexes |
| --- | --- | --- |
| Problem | title, description, category, difficulty, domain, isVerified, claimedBy, claimedAt | { category:1 }, { claimedBy:1 }, text index on title+description |
| Patent | projectId, studentId, questionnaireAnswers, status, submittedAt, adminApprovedAt, scoreAwarded | { studentId:1, status:1 } |
| Startup | founderIds[], projectId, name, pitchDeckUrl, launchedTo[], innovationScore, stage | { launchedTo:1, innovationScore:-1 } |
| Deal | investorId, startupId, stage(1-4), amountINR, equityPercent, adminApprovalRequired, closedAt | { investorId:1, stage:1 } |
| Chat | workspaceId, senderId, message, attachmentUrl, sentAt | { workspaceId:1, sentAt:-1 } |
| Notification | userId, type, title, body, isRead, link, createdAt | { userId:1, isRead:1, createdAt:-1 } |
| ComplianceReport | institutionId, institutionType, kpis{}, pdfUrl, generatedAt | { institutionId:1, generatedAt:-1 } |
| Skill | title, category, completedBy[], completedAt map | { completedBy:1 } |

# 7. Phased Development Plan

Six sequential phases. Each phase delivers deployable, working software. Later phases depend on earlier ones — do not skip ahead. Total estimated timeline: 13 weeks for a two-developer team working in Antigravity with AI assistance.

PHASE 1 Foundation & Auth System ⏱ Weeks 1–2 - Initialise Git repo: ProMove/ with client/ and server/ as independent Node projects - Configure TypeScript strict mode independently in client/tsconfig.json and server/tsconfig.json - Server: Connect MongoDB Atlas, configure Mongoose with retry logic (config/db.ts) - Server: Initialise Upstash Redis using @upstash/redis HTTP SDK — NOT ioredis (config/redis.ts) - Server: Implement JWT RS256 auth — register, login, silent refresh, logout with token rotation - Server: Build authenticate.ts + authorize.ts + connectionGuard.ts middleware stack - Server: ProMove purchase validation — no open registration, accessGrantedBy field enforced - Server: Rate limiting on /auth/* using @upstash/ratelimit sliding window - Server: Zod env validation (config/env.ts) — fail fast at startup if env vars missing - Server: errorHandler.ts — unified Zod error + operational error formatting - Client: Login page with 7-role selection grid (matching PM-PC-04 design) - Client: Zustand authStore with JWT storage, RoleProtectedRoute guard - Client: Axios instance with JWT interceptor and silent refresh on 401 - Client: Basic DashboardLayout shell (Sidebar + Topbar) — role-aware nav links - DevOps: GitHub Actions CI pipelines (separate for client and server) - DevOps: docker-compose.yml to run both apps simultaneously locally - DevOps: Deploy skeleton to Railway (server) + Vercel (client)

PHASE 2 Student Innovator Dashboard ⏱ Weeks 3–5 - scoreEngine.ts — implement all 10 delta triggers, Upstash score cache, Redis Sorted Set leaderboard - Socket.IO server setup: /score, /chat, /notifications namespaces (config/socket.ts) - BullMQ scoreRecalcWorker — async job triggered by Upload Progress, problem claims, skill completions - Problem Bank: MongoDB Atlas Search full-text, category + difficulty + domain filters, claim logic - Problem claim → auto-creates Workspace, reflects in dashboard active project tracker - Product Workspace: multi-project support, separate workspace per problem, Mongoose model - Task Manager: Add/Edit/Delete tasks, priority tags, due dates, assigned member, CRUD API - Team Collaboration: invite via Gmail (SES email), internal ecosystem user suggestions - Team Chat: Socket.IO /chat namespace, rooms per workspaceId, ChatMessage model, file references - Replace Updates tab with Message Bar — real-time Socket.IO chat with file attachment links - File Upload: Multer + Cloudinary, server MIME guard (PDF and images only), size limit enforced - Upload Progress button: submits progress update, triggers BullMQ score recalc job - Patent Support: questionnaire form (5 questions, long-form inputs), submits to admin panel + IPR team - Startup Launch Engine: 'Launch' button replaces 'Apply for III Program', popup with 3 options - Launch to Investors: startup pushed to investor.startups feed; Launch to Mentors: mentor feed; Both - Leadership Profile (replaces Innovation Passport): Innovation Score primary, Skills, Projects, Achievements - Launch to Recruiters: profile pushed to recruiter talent search, Relevance Bridge created - Marketplace: browse Mentors/Investors/Recruiters filtered by score, domain, role, activity - Innovation Journey Tracker: visual Idea→Problem→Build→Patent→Launch progress bar (backend-driven) - Remove Idea Studio: no route, no model, no UI component — completely absent from codebase

PHASE 3 School & College Dashboards ⏱ Weeks 6–7 - School Dashboard: student leaderboard sorted by Innovation Score desc — serial rank (1,2,3...) from Redis Sorted Set - School sidebar: Dashboard, Student Innovators, Investors, Mentors, Settings, Logout - School sidebar: Recruiter link ABSENT — hard-blocked at API level (connectionGuard) and removed from UI - School Investors view: browse available investors, filtered list to reach out - Remove from School: 'Innovation Stats', 'Projects' sidebar items, Atal Innovation Mission banner - School Compliance Report: PDFKit server-side — IIC rating, KPIs (students, activities, patents, mentor hours), top 5 innovators, policy breakdown table - Download Full Report button → POST /school/compliance-report → async PDFKit → Cloudinary → signed URL - College Dashboard: full Quad-Link — Students, Recruiters, Investors, Mentors all accessible - College sidebar: Recruiter Marketplace VISIBLE (unlike School) — facilitates placements - Placement Tracker module: Placement Velocity card (% placed vs total), Hiring Partners list, Status Table - Status Table: Student Name, Innovation Score, Status (Hired/Shortlisted/In-Progress), Recruiter/Company - Event-Driven Sorting: HR creates Industry Connect Session → participants auto-ranked by score + submission - No Manual Overrides: HR clicks 'Hired' → triggers status change; College Admin cannot manually edit - College Compliance Report: enhanced PDF adding placement metrics + IPR metrics (NAAC/NIRF format) - Remove from College: 'Innovation Stats', 'Projects', Atal Innovation Mission banner — same as School - Add Investor sidebar option to College (same as School pattern) - Student leaderboard for College: same serial ranking logic as School

PHASE 4 Investor, Recruiter & Mentor Dashboards ⏱ Weeks 8–9 - Investor Dashboard: remove horizontal nav tabs — sidebar is exclusive navigation - Startups Marketplace: populated only by students who hit 'Launch to Investors' — not open listing - Innovation Score filter (0–200 range slider) on startup browse — server-side Mongoose query - Express Interest: triggers notification to Student, creates Deal entry (Stage 1: Due Diligence) - Deal Flow Pipeline: 4-stage linear tracker with progress bar per deal - Stage 1 Due Diligence → Stage 2 Fund Transfer → Stage 3 Equity Transfer → Stage 4 Portfolio - Penny Investment guardrail: Zod schema min: 20000 on Fund Transfer amount — server rejects below - Stage 3 (Equity) and patent-related stages: require admin human-in-the-loop confirmation flag - Institutions module: browse Schools (CSR/grants focus) and Colleges (equity/incubation focus) - My Portfolio: tracks Investor Role (Shareholder vs Director), Portfolio Strength = startup's live score - Transparency: full score breakdown visible to investor before Express Interest button is enabled - Recruiter Dashboard: remove horizontal tabs (Home/Talent Search/College Connect/Active Drives/Onboarding) - Sidebar is now the ONLY navigation — center header shows section title + action buttons only - Communication Firewall: Message/Contact button HIDDEN unless Relevance Bridge active - 4 Relevance Bridge conditions: HR Shortlist, Active Application, Score-Match Invitation, Launch Trigger - System prompt on bypass attempt: 'You can reach out once you are shortlisted or apply to an active drive' - Messaging API middleware: if (shortlisted === true ¦¦ activeApplication === true) allow else 403 - KPI Cards (Open Positions, Shortlisted, Active Drives) move up to fill space from removed tabs - Mentor Dashboard: built from scratch — Student Innovator feed, session scheduler, product review queue - Mentor visibility: sees only what Student Innovators post (workspace updates, patent submissions, launches) - Mentor connections: Student Innovators only — connectionGuard blocks all other role access

PHASE 5 Admin Panel & System Intelligence ⏱ Weeks 10–11 - Admin Dashboard: full user management — override roles, approve/reject access, view ecosystem activity - Patent Approval Workflow: view questionnaire submissions → Approve (triggers +25 via scoreEngine) → notify student - Award Approval Workflow: view uploaded awards → Approve (triggers +15 via scoreEngine) → notify - MVP/Prototype/Market-Ready Verification: admin-only triggers for +20/+30 score deltas - Deal Flow human-in-the-loop: admin confirms Stage 3 (Equity Transfer) and Patent Verification steps - Year 1 capacity enforcement: MAX_USERS cap (2,000), waitlist for overflow registrations - Analytics: score distribution chart, deal conversion rates, top innovators, ecosystem activity heatmap - BullMQ dashboard: job queue health, failed jobs, retry management (via Bull Board UI) - Notification broadcast: admin can push system-wide notifications via notificationWorker - Compliance report scheduler: auto-generate reports for institutions on a monthly cron (BullMQ repeatable job) - Swagger UI: all API endpoints documented, accessible at /api/docs with Zod schema integration

PHASE 6 Scale Hardening & Production Readiness ⏱ Weeks 12–13 - MongoDB: run explain() on all high-frequency queries, verify compound indexes are being used - MongoDB Atlas Search: configure for Problem Bank full-text (replace regex with Atlas Search pipeline) - Upstash Redis: verify TTL tuning, implement leaderboard cache warming on server start - Socket.IO horizontal scaling: add @socket.io/redis-adapter with Upstash connection for multi-instance - Load testing: Artillery.io — simulate 10k concurrent users across all 7 role dashboards simultaneously - API response compression: compression middleware (gzip/brotli) on all Express responses - Security: Helmet.js headers, strict CORS config (CLIENT_URL only), HPP, XSS sanitisation - Sentry integration: attach userId, role, requestId to every server error for contextual debugging - Playwright E2E tests: Student login → claim problem → upload progress → score updates live - Playwright E2E tests: Investor → express interest → deal flow stages - Playwright E2E tests: Recruiter communication firewall — blocked and unblocked states - Production deploy: PM2 cluster mode on server (num CPUs workers), Vercel edge for client - Runbook: deployment steps, rollback procedure, Redis flush recovery, MongoDB Atlas backup restore

# 8. API Design Reference

## 8.1 Response Envelope

// All endpoints return this envelope

// Success

{ "success": true, "data": T, "meta"?: { "page": N, "limit": N, "total": N } }

// Error

{ "success": false, "error": { "code": "VALIDATION_ERROR", "message": "...", "details"?: ZodIssue[] } }

## 8.2 Endpoint Reference

| Method + Endpoint | Middleware Stack | Description |
| --- | --- | --- |
| POST /api/auth/register | rateLimiter | Register with ProMove purchase validation |
| POST /api/auth/login | rateLimiter | Login + role select → JWT access + refresh tokens |
| POST /api/auth/refresh | none (cookie) | Rotate refresh token, return new access token |
| POST /api/auth/logout | authenticate | Invalidate refresh token in Redis |
| GET /api/users/me | auth + authorize(all) | Own profile data |
| PATCH /api/users/me | auth + authorize(all) | Update own profile |
| GET /api/score/me | auth + authorize(student) | Own Innovation Score (Redis-cached) |
| GET /api/score/leaderboard/:instId | auth + authorize(school,college) | Institution leaderboard from Redis Sorted Set |
| GET /api/problems | auth + authorize(student) | Problem Bank — Atlas Search + filters |
| POST /api/problems/:id/claim | auth + authorize(student) | Claim problem → creates workspace → +5 score |
| GET /api/workspace | auth + authorize(student) | All workspaces for current student |
| POST /api/workspace | auth + authorize(student) | Create new workspace |
| PATCH /api/workspace/:id | auth + authorize(student) | Update workspace fields |
| POST /api/workspace/:id/progress | auth + authorize(student) | Upload progress → BullMQ score job |
| POST /api/workspace/:id/upload | auth + authorize(student) + uploadGuard | Upload PDF/image to Cloudinary |
| POST /api/workspace/:id/invite | auth + authorize(student) | Invite team member, send SES email |
| GET /api/workspace/:id/chat | auth + connectionGuard | Chat history (paginated) |
| POST /api/patents/submit | auth + authorize(student) | Submit patent questionnaire → +15 score |
| POST /api/startup/launch | auth + authorize(student) | Launch startup to investors/mentors/both → +10 score |
| GET /api/investor/startups | auth + authorize(investor) | Browse launched startups with score filter |
| POST /api/investor/express-interest/:id | auth + authorize(investor) + connectionGuard | Express Interest → notify student → create deal |
| GET /api/investor/deals | auth + authorize(investor) | Own deal flow pipeline |
| PATCH /api/deals/:id/stage | auth + authorize(investor) | Advance deal stage (guardrails enforced) |
| GET /api/recruiter/talent | auth + authorize(recruiter) + connectionGuard | Student profiles (relevance-gated) |
| POST /api/recruiter/shortlist/:id | auth + authorize(recruiter) + connectionGuard | Shortlist student → Relevance Bridge active |
| GET /api/school/leaderboard | auth + authorize(school) | School student leaderboard |
| POST /api/school/compliance-report | auth + authorize(school) | Generate + return school PDF report |
| GET /api/college/placement | auth + authorize(college) | Placement tracker data |
| POST /api/college/compliance-report | auth + authorize(college) | Generate + return college PDF report |
| PATCH /api/admin/patents/:id/approve | auth + authorize(admin) | Approve patent → +25 via scoreEngine |
| PATCH /api/admin/awards/:id/approve | auth + authorize(admin) | Approve award → +15 via scoreEngine |
| PATCH /api/admin/milestones/:id/verify | auth + authorize(admin) | Verify MVP/prototype/market-ready → score delta |

# 9. 10,000+ User Scale Architecture

## 9.1 Why Upstash Over Standard Redis

Standard Redis (via ioredis or the redis npm package) requires persistent TCP connections. A connection pool of 100 connections handles ~100 concurrent operations — at 10k users you need either a massive pool or a connection multiplexer like Redis Cluster. Upstash Redis uses HTTP/REST: every SDK call is a stateless HTTPS request. There is no connection pool, no pool exhaustion, no connection leak risk. It costs slightly more per request but eliminates an entire category of production incidents.

## 9.2 MongoDB at Scale

- Atlas M10+ tier minimum — enables replica sets, allows read from secondaries

- All leaderboard queries hit Redis Sorted Set first — MongoDB only on cache miss

- Cursor-based pagination on all list endpoints — never skip/offset (breaks at large offsets)

- Aggregation pipelines server-side for analytics — never application-level array sorts

- Atlas Search for Problem Bank full-text — replaces regex queries that cause COLLSCAN

- Enable connection string maxPoolSize=50 per server instance (not per request)

## 9.3 Socket.IO Horizontal Scaling

- Phase 1–5 (up to 2,000 users): single Socket.IO instance, in-memory adapter

- Phase 6+ (10k users): add @socket.io/redis-adapter backed by Upstash Redis

- Use namespaces to isolate load: /score, /chat, /notifications — separate event buses

- Rooms per workspace project for team chat — avoids broadcasting to entire namespace

- Sticky sessions required if running multiple server instances behind load balancer

## 9.4 Rate Limiting Configuration

// server/src/middleware/rateLimiter.ts

import { Ratelimit } from '@upstash/ratelimit';

import { Redis } from '@upstash/redis';

const redis = Redis.fromEnv(); // reads UPSTASH_REDIS_REST_URL + TOKEN from .env

// General API: 100 requests per minute per IP

export const apiLimiter = new Ratelimit({

redis,

limiter: Ratelimit.slidingWindow(100, '1m'),

analytics: true,

prefix: 'rl:api',

});

// Auth endpoints: 10 attempts per 15 minutes per IP

export const authLimiter = new Ratelimit({

redis,

limiter: Ratelimit.fixedWindow(10, '15m'),

analytics: true,

prefix: 'rl:auth',

});

// Score-sensitive endpoints: 20 per minute (prevent score farming)

export const scoreLimiter = new Ratelimit({

redis,

limiter: Ratelimit.slidingWindow(20, '1m'),

analytics: true,

prefix: 'rl:score',

});

# 10. Environment Configuration

## 10.1 Server — ProMove/server/.env

# ── Database ───────────────────────────────────────

MONGODB_URI=mongodb+srv://user:pass@cluster.mongodb.net/promove?retryWrites=true&w=majority

# ── Upstash Redis (from Upstash Console → REST API tab) ──

UPSTASH_REDIS_REST_URL=https://your-instance.upstash.io

UPSTASH_REDIS_REST_TOKEN=your-token-here

# ── JWT (generate RS256 keypair: openssl genrsa -out private.pem 2048) ──

JWT_ACCESS_SECRET=-----BEGIN RSA PRIVATE KEY-----...

JWT_REFRESH_SECRET=-----BEGIN RSA PRIVATE KEY-----...

JWT_ACCESS_EXPIRES=15m

JWT_REFRESH_EXPIRES=30d

# ── Cloudinary (file uploads) ───────────────────────

CLOUDINARY_CLOUD_NAME=your-cloud-name

CLOUDINARY_API_KEY=your-key

CLOUDINARY_API_SECRET=your-secret

# ── AWS SES (email) ─────────────────────────────────

AWS_REGION=ap-south-1

AWS_ACCESS_KEY_ID=AKIA...

AWS_SECRET_ACCESS_KEY=...

FROM_EMAIL=noreply@promovecyc.com

# ── App ────────────────────────────────────────────

PORT=5000

NODE_ENV=production

CLIENT_URL=https://cloud.promovecyc.com

MAX_USERS_YEAR_ONE=2000

SENTRY_DSN=https://xxx@sentry.io/yyy

## 10.2 Client — ProMove/client/.env.local

VITE_API_BASE_URL=http://localhost:5000/api

VITE_SOCKET_URL=http://localhost:5000

# Production:

# VITE_API_BASE_URL=https://api.promovecyc.com/api

# VITE_SOCKET_URL=https://api.promovecyc.com

# 11. Critical Development Rules

Score Engine — Non-Negotiable - scoreEngine.ts is the ONLY file permitted to write innovationScore to MongoDB - Every score mutation must emit a Socket.IO event to /score namespace after DB write - Score is cached in Redis for 5 minutes — always call redis.del('score:{userId}') after mutation - Admin approvals (patents, awards, verifications) trigger score deltas via scoreEngine — never directly - No manual score entry from admin panel UI — only event-triggered deltas through the engine - BullMQ scoreRecalcWorker processes async triggers — never block the HTTP response waiting for score

Connection Guard — Non-Negotiable - connectionMap.ts defines ALLOWED_CONNECTIONS — server owns this, client mirrors it for UX only - connectionGuard middleware is applied server-side on EVERY endpoint fetching another user's data - Recruiter → School: PERMANENTLY BLOCKED — no admin override, no exception, no future toggle - School → Recruiter: PERMANENTLY BLOCKED — same - Role changes require admin action and full session invalidation (Redis session flush) - Frontend hiding of UI elements is for UX only — backend must independently reject unauthorized calls

Recruiter Communication Firewall — Non-Negotiable - Message/Contact API endpoint returns 403 unless a Relevance Bridge is active for that student-recruiter pair - 4 Relevance Bridge conditions: HR Shortlist, Active Application, Score-Match Invitation, Launch Trigger - System response body on blocked attempt: { code: 'RELEVANCE_REQUIRED', message: 'You can reach out once you are shortlisted or apply to an active drive' } - This is architecturally enforced — not a UI toggle that can be accidentally removed - Cold messaging is impossible by design — the API route rejects it unconditionally

Investor Deal Flow — Non-Negotiable - Minimum investment amount ₹20,000 enforced in Zod schema: z.number().min(20000) - Server rejects Fund Transfer requests below ₹20,000 with a 400 validation error - Stage 3 (Equity Transfer) and Patent Verification require admin human-in-the-loop flag: adminApprovalRequired: true - Investors see full scoreBreakdown on startup profile before Express Interest button is enabled - Portfolio Strength is a computed field from startup's live innovationScore — never a static stored value - Deal pipeline can only move forward — no stage rollback without admin action

# 12. Timeline Summary

| Phase | Focus | Weeks | Delivered |
| --- | --- | --- | --- |
| 1 | Foundation & Auth | 1–2 | Monorepo, RBAC, role-gated login, CI/CD, Redis + MongoDB live |
| 2 | Student Dashboard | 3–5 | Score engine, Problem Bank, Workspace, Chat, Launch Engine, Leadership Profile |
| 3 | Schools & Colleges | 6–7 | Leaderboards, Placement Tracker, Compliance PDFs, Quad-Link connections |
| 4 | Investor/Recruiter/Mentor | 8–9 | Deal Flow, Communication Firewall, Mentor feed, Penny Investment guardrails |
| 5 | Admin Panel | 10–11 | Approval workflows, analytics, capacity management, BullMQ monitoring |
| 6 | Scale Hardening | 12–13 | Load testing 10k users, Socket.IO Redis adapter, Playwright E2E, production deploy |